NAMA

Product Roadmap 2026

The Operating System for Global Travel

Confidential | Internal Use

The Single Guiding Principle

Faster response = higher conversion. NAMA is a revenue engine, not software. Every feature built must directly help a travel agency respond faster or close more bookings. If it does not, it does not get built.

What Is Already Live

The core product is functional and tested. 27/27 end-to-end tests passing. The 7-minute demo (Lead → Quote → Itinerary → Share) works today.

| Module | Status |
| --- | --- |
| Lead CRM & Pipeline | Live |
| Quotation Builder | Live |
| Itinerary Builder | Live |
| Bookings Management | Live |
| Vendor Marketplace | Live |
| NAMA Copilot (AI, OpenRouter) | Live |
| Customer Portal | Live |
| Finance & Documents | Live |
| AI Lead Scoring (heuristics) | Live — upgrade in Phase 1 |
| Smart Pricing (static) | Live — upgrade in Phase 2 |
| Upstash Redis Rate Limiting | Live |
| Playwright E2E Tests (27/27) | Live |

Phase 1 — Revenue Engine

0 to 50 Customers | Now → Month 3

Goal: Get to product-market fit. Build only what directly helps close and retain the first 50 agencies.

1. Self-Serve Onboarding

Agencies sign up, connect WhatsApp or email, and run their first lead in under 10 minutes without founder involvement. Without this, every customer requires manual onboarding.

2. AI Lead Scoring v2

Replace the current rule-based heuristics with real LLM scoring via the Copilot. Feed it lead source, budget, response time, and conversation context. Output: "72% probability of closing in 5 days at Rs 1.2L — call within 2 hours." This is the feature that makes NAMA feel intelligent rather than a CRM.

3. Copilot Reply Drafting

When an agent opens a lead, Copilot auto-drafts the WhatsApp or email reply based on conversation history. Agent approves with one click. Directly solves the top pain point: over calls, hard to enter details in CRM.

4. Founder Revenue Intelligence

The dashboard shows: "You lost Rs 8.4L this week due to slow response time." Specific, actionable, revenue-framed. Makes owners push their teams to use NAMA daily.

90-Day Targets

| Timeline | Target |
| --- | --- |
| Week 2 | 5 paying customers |
| Month 2 | 20 paying customers |
| Month 3 | 50 paying customers |

Phase 2 — AI Intelligence

50 to 400 Customers | Month 3 → Month 6

Goal: Once you have 50 customers, you have real data. Now AI gets genuinely smart.

1. Voice-to-CRM

Agent records a call (with consent). NAMA transcribes it and auto-fills the lead: budget, dates, destination, preferences. No more quick notes then manual CRM entry. This alone justifies the subscription for most agencies.

2. DMC Contract Parser

DMC uploads a PDF or Excel contract. NAMA extracts net rates, gross rates, validity dates, and room types automatically into the rate card. Solves the painful contract upload problem for the supply side.

3. Smart Pricing v2

Uses actual booking data from the platform. "Quote Rs 1,38,500. Similar trips converted at 68% at this price point." No external data needed — the platform becomes smarter the more it is used.

4. Vendor Reliability Scores

Tracks delivery vs promise across all bookings. Flags vendors with over 20% complaint rate. Simple but powerful for agencies choosing suppliers.

5. Agent Performance Analytics

Response time by agent, conversion rate by agent, revenue per agent. Makes it easy for founders to coach and retain top performers.

Phase 3 — Marketplace and Voice

400 to 3,000 Customers | Month 6 → Month 18

Goal: Network effects kick in. Competitors cannot follow.

1. Live DMC Rate Marketplace

DMCs upload rates directly. Agencies browse and book without email exchanges. AI matches agency enquiry profiles to the right DMC automatically. This is the two-sided marketplace that creates the real moat — it took 6 years to build trust the first time. Now AI accelerates it.

2. Agency Trust Scores

DMCs see payment track record and booking volume before accepting an agency. Solves the reliable agencies with assured payments problem from the supply side.

3. NAMA Voice (Outbound)

Calls new leads within 30 seconds of enquiry. Structured discovery: budget, dates, preferences. Auto-pushed to CRM. Usage-based pricing at Rs 4-8 per minute — never bundled into subscription to protect margins.

4. Lead Discovery AI

Scans social signals for travel intent. Auto-creates scored leads before the agency even knows they exist. Requires the scoring engine to be mature first — hence Phase 3.

Discipline — What We Do Not Build

The stress test scenarios show that overbuilding and uncontrolled AI costs are the two fastest ways to kill the business.

- White-label platform — not until 400+ customers. Sounds like revenue, is a distraction before PMF.

- Multi-language support — not until a non-English market actively requests it with payment.

- Unlimited voice plans — voice costs Rs 4-8 per minute. Cap usage to protect margins.

- Any feature that does not help an agency respond faster or close more bookings.

Pricing and Revenue

Subscription Tiers

| Tier | Price | For |
| --- | --- | --- |
| Starter | Rs 4,999/month | Small agencies, core CRM + quotes |
| Growth | Rs 14,999/month | Growing agencies, full AI features |
| Pro | Rs 39,999/month | Large DMCs, marketplace + analytics |
| Voice | Rs 4-8/minute | Usage-based, all tiers |

ARR Milestones

| Customer Base | ARR Milestone |
| --- | --- |
| 50 customers | Rs 25L – 2Cr ARR |
| 400 customers | Rs 4-5Cr ARR (break-even) |
| 1,200 customers | Rs 15-18Cr ARR |
| 3,000 customers | Rs 50Cr ARR |

The Unfair Advantage

Most travel tools store data and help execute. NAMA predicts, decides, and acts. The real moat is not the AI features themselves — any competitor can copy features. The moat is the proprietary dataset built from thousands of bookings, quotes, and outcomes across hundreds of agencies. Every booking makes the pricing engine smarter. Every lead makes the scoring engine more accurate. Every vendor interaction makes the reliability scores more precise. This compounds over time in a way no new entrant can replicate.

Built by someone who already did this once with 1,600 companies across 51 countries — and is doing it again with AI.